## Slide 1: Test status report
Comments:
No defects were found with critical severity
Most defects registered were related to UX and usability, as opposed to system functionality
DMS1-8 was not covered by tests, as the implementation was limited to backend
User story with most test cases is user creation, due to multiple data fields and validation of those fields
Test cases for this sprint were limited to functional requirements (with a few exceptions, e.g. database testing)
Chart: Test execution
| DMS1-1 | DMS1-6 | DMS1-7 | DMS1-14 | DMS1-36
Passed | 6 | 13 | 4 | 2 | 6
Failed | 3 | 1
Not run
User stories in Sprint 1
Chart: Defects
| DMS1-1 | DMS1-6 | DMS1-7 | DMS1-14 | DMS1-36
1-High
2-Medium | 2 | 2
3-Low | 3 | 3 | 3
Test coverage
☺
☺
☺
☺
☺
😐
User story | 1 - High | 2 - Medium | 3 - Low | Total
DMS1-1 | 3 |  | 3 | 6
DMS1-6 | 1 | 7 | 8 | 16
DMS1-7 | 1 |  | 4 | 5
DMS1-14 | 1 | 1 |  | 2
DMS1-36 | 2 | 4 |  | 6